## Slide 1: Change management plan & Role descriptions
Group 6

## Slide 2: What is a change management plan?
A plan that reflects how an idea is processed as a request and is eventually implemented in some form of functionality to be deployed. An idea must be established by the customer and product owner. It must then be broken into a backlog of items to be prioritized and completed within increments. During development, the delegation of work and prioritization must be consistently inspected and realigned with the product goal when needed. Improved and/or maintained development efficiency are contingent upon increment and sprint: planning, review, and retrospective. The result is a developed product that aligns with the established idea, the market, and the needs of the customer.

## Slide 3
New Request
Who
When
Time
Actions
Outcome
Product Manager
(Jonathan Little)
Friday 8:00PM
1 Hour
Product Backlog refinement
Define new request based on product and its boundaries, evaluate request against the existing product roadmap
Sprint Planning
Product Manager (Jonothan Little) & Dev Team (Entire Group)
Saturday 5:00PM
1 Hour
Review feasibility with Dev Team (Entire Group)
Evaluation of Request
Team Backlog
Sprint Plan
Prioritize request within Product Backlog
Send to Team Backlog if request is approved by Product Manager
Product manager
Product owner
Scrum master
Team MEMBERS
Jonathan Little
Joshua Hanscom
Abigail Diaz
Everyone
Agile Process Model
Product Owner (Joshua Hanscom), Scrum master (Abigail Diaz), Dev Team (Entire Group)
Wednesday 10:00AM
1 Hour
Product owner: Reflecting on the overall value, acceptance criteria
Dev team & product owner: work closely with product owner to refine the approved request, and feasibility.
Scrum master: Ensures understanding and flexibility
Team Backlog filled, managed and prioritized, User stories, tasks and acceptance criteria are defined
Dev Team (Entire Group), Scrum Master (Abigail Diaz)
Friday 10:00AM
1 Hour
Interval occurs: Backlog is inspected and refined when needed, consider how progress was made and how that progress aligned with the product goal
Consider individual progress, interactions, processes, and necessary improvements, what went well and what did not
Dev Team free time, when the sprint with the request is reached
1-5 hours/week
Dev production of request
Dev Team (Entire Group), Scrum Master (Abigail Diaz),
Product Manager(Jonathan Little)
Saturday 6:00PM
Scrum Master and dev team look over the highest priority items in the Team Backlog to be added in the upcoming sprint.
Production
Dev Team (Entire Group), Scrum Master (Abigail Diaz),
Product Manager(Jonathan Little)
Interval Retrospective & Interval Review
1 Hour
Progress Check
Scrum Master and dev team look over the highest priority items in the Team Backlog to be added in the upcoming sprint.

## Slide 4: Process flow

## Slide 5: General Timeline
Product Manager & Customer define a product and its boundaries
Product Backlog filled and prioritized in line with the product goal
Product Backlog is refined constantly throughout the process
Program Interval Planning: Define increment goal and how work is delegated
Team Backlog(s) filled and prioritized
Interval occurs: Tasks from Team Backlog are completed, Backlog is continuously inspected and refined when needed
Increment: A collection of completed items from the Team(s) Backlog
Interval Review:
With stakeholders, consider how progress was made and how that progress aligned with the product goal
Interval Retrospective:
Consider individual progress, interactions, processes, and necessary improvements
Each increment aims to implement the highest-priority items, providing greater detail in proportion with level of priority.

## Slide 6: Art Roles & Responsibilities

## Slide 7
Product Manager
Responsible for defining and maintaining the development of products that align with customer needs.
Responsible for establishing the architecture of the entire system, aiding in identifying NFRs, deciding significance of different subsystems aiding in their associated collaborations.
System Architect
Release Train Engineer
Business Owners
Responsible for ensuring that the RTE operates with ART-aligned events and ensuring Scrum Masters adhere to ART standards.
*Will not be part of team role, but good for reference.
Responsible for establishing the architecture of the entire system, aiding in identifying NFRs, deciding significance of different subsystems aiding in their associated collaborations.

## Slide 8: Team Roles & Responsibilities

## Slide 9: PRODUCT OWNER
dESCRIPTION
Ensures that the development, communication, and needs of the team and customer are balanced in a way to maintain efficiency in delivering desired results to customers. Acts as a middle-man between the PRODUCT MANAGER and the team to ensure that the developmental direction satifies the needs of the customer.
RESPONSIBILITIES
Communicates product goal to team
Aligns product backlog with the product goal by prioritizing work
Holds accountability for backlog and any delegation
Ensures team is adhering to backlog
Understands their product in a market context
Maintains Drive to deliver appropriate and efficient products
Communicates with product manager to achieve desired yet producible results

## Slide 10: SCRUM MASTER
dESCRIPTION
Leads their agile team in adopting and adhering to any scrum and agile principles.
RESPONSIBILITIES
Ensuring transparency
Removing impediments
Creating an enabling team environment
Inter-team collaboration
Communication w/ other scrum masters
Coaching w/ scrum adoption
Maintaining team's focus on sprint goal(s)
Explaining proper use of scrum events to team members

## Slide 11: TEAM MEMBER
DESCRIPTION
Works with other team members to develop every part of the product. Their skills are directly dependent upon the needs of developing a specific product. Are accountable for the development of the product.
RESPONSIBILITIES
Producing the planning increments during sprints
Considering the progress made and changes necessary to reach sprint goal
Synchronizing and collaborating daily to develop team-wide understanding of sprint goal and any necessary pivots
Providing assistance to product owner in streamlining the development process and making important decisions

## Slide 12
Product manager
Product owner
Scrum master
Team MEMBERS
Jonathan Little
Joshua Hanscom
Abigail Diaz
Joshua Hanscom, Abigail Diaz, Ahin Huq, Charlie Kaing, Alvin Sun, Brook Alamnew, Jonathan Little, Kenia Sanchez-Macario, Leonardo Granados-Castillo
ASSIGNED ROLES (SUBJECT TO CHANGE)